# Program Roadmap

| Month | Projects & Milestones | Activities | Responsible | Dependencies | Key Deliverables |
| --- | --- | --- | --- | --- | --- |
| 1-2 | Project Kickoff & Stakeholder Engagement | Conduct kickoff meetings, define scope, stakeholder onboarding | Program Manager (Raj) | None | Project initiation documents |
| 1-5 | Recruitment Workflow Optimization | Process mapping, AI tool training, testing, early implementation | HR, AI Specialists | Stakeholder buy-in, initial system setup | Improved recruitment workflows |
| 1-6 | Cloud Performance Enhancement | Infrastructure assessment, scalability testing, performance tuning | IT, Cloud Engineers | Cloud migration completed | Cloud system performance report |
| 6-9 | CRM Integration & Automation Improvement | Legacy system testing, CRM automation rollout, user training | Sales, IT Specialists | Completion of Projects 1 & 2 | Fully integrated CRM with automation |