# Program Communications Management Plan

| Communication Type | Audience | Purpose | Frequency | Owner | Medium | Format/Tools | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Program Kickoff Meeting | All stakeholders | Introduce program, clarify roles, set expectations | Once | Raj Patel | Virtual (Zoom) | Presentation, recording | Record for future access |
| Bi-monthly Progress Reports | Steering committee, key stakeholders | Provide status updates, risks, issues | Every 2 months | Raj Patel | Email | Dashboard + summary | Include KPIs and progress metrics |
| Monthly Steering Committee Meetings | Executives, project leads | Decision-making, address cross-project issues | Monthly | Emily Zhang | In-person & Video Conference | Agenda & minutes | Prepare detailed reports |
| Stakeholder Feedback Sessions | HR, IT, Sales teams | Gather feedback on adoption, identify bottlenecks | Quarterly | Change Management Lead | Focus groups, surveys | Forms & interviews | Use feedback for continuous improvement |
| Training Workshops | HR, IT teams | Support system adoption, system training | Monthly | Training Lead | In-person, e-learning | Training materials, exercises | Hands-on support, Q&A sessions |
| Post-Implementation Review | Executives, department heads | Evaluate success, lessons learned | After project completion | Raj Patel | Reports, presentations | Virtual & in-person | Address residual issues, future steps |