# Program Risk Register

| ID | Risk Description | Category | Owner | Probability (1-5) | Impact (1-5) | Risk Score (P x I) | Trigger | Response Plan | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Delayed AI adoption due to resistance | Organizational | David Lee | 4 | 3 | 12 | Low participation in training sessions | Phased training, incentives, change management strategies | Open |
| R2 | Cloud system performance issues during stress testing | Technical | Sandra Patel | 3 | 4 | 12 | System lag or downtime during stress tests | Additional monitoring, performance testing, real-time alerts | Open |
| R3 | Integration challenges between CRM and legacy systems | Technical | Michael Brown | 4 | 3 | 12 | Errors in early integration tests | Dedicated specialists, phased testing, early engagement | Open |
| R4 | Budget overruns from vendor delays | Financial | Raj Patel | 3 | 5 | 15 | Vendor requests for additional funding or extended timelines | Strict financial controls, contingency funds | Open |
| R5 | Employee resistance to change processes | Organizational | Change Management Lead | 4 | 3 | 12 | Negative feedback, low tool adoption | Engagement, training, communication, support programs | Open |
| R6 | Faster AI adoption leading to early benefits realization | Opportunity | HR Director (David Lee) | 3 | 4 | 12 | High engagement, positive feedback in early phases | Expand training, recognize early adopters, accelerate rollout | Open |