# Beta Plan for Solar-R-Us Solar Water Heating System

# Testing Goals

• Validate core system functionality and performance across different system sizes.

• Assess usability of the app, console, and configuration procedures.

• Confirm marketing messages, positioning, and pricing resonate with users.

• Identify and resolve usability issues, faults, and system bugs prior to full launch.

# Participants

• Small System Users: 3 customers with basic configurations.

• Moderate System Users: 3 customers with medium capacity systems.

• Large System Users: 2 customers with high-capacity systems.

• Support Staff: 2 internal technicians monitoring and supporting the test.

# Schedule

| Date | Time | Activity | Notes |
| --- | --- | --- | --- |
| May 1 | 10:00-12:00 | Setup and orientation | Configure prototypes; brief participants |
| May 1 | 13:00-15:00 | Initial testing | Download app, system setup, basic operation |
| May 2 | 10:00-12:00 | Fault simulation & diagnostics | Test fault detection and troubleshooting |
| May 3 | 10:00-12:00 | Advanced configuration | Environment adjustments, efficiency testing |
| May 4 | 10:00-12:00 | Feedback collection | Surveys, interviews, observation |

# Logistics

Setup: Prototype systems installed at designated testing site.

Location: SRU headquarters or designated testing facility.

Materials Needed:

- Fully configured prototypes for each system size

- Smartphones/tablets with the app installed

- Manuals and troubleshooting guides

- Data collection sheets and survey forms

- Fault simulation tools

# Success Metrics

• User Satisfaction: Average rating ≥4.5/5 on post-test surveys.

• Error Rate: Less than 5% operational errors during testing.

• System Performance: 95% of systems operate within specified efficiency parameters.

• App Usability: Tasks completed successfully within target times (e.g., app download within 15 min).

• Fault Detection: Fault alerts generated accurately within 2 minutes of fault occurrence.

# Feedback Methods

• Surveys: Post-session questionnaires to gauge satisfaction and identify issues.

• Interviews: One-on-one discussions with selected participants.

• Observation: UX team monitors user interactions and notes difficulties.

• Reporting Procedures: Participants submit fault reports via app; team logs and prioritizes issues for resolution.

# Post-Test Activities

• Analysis: Review all feedback, error logs, and performance data within one week.

• Refinement: Prioritize fixes for faults, usability issues, and system optimizations.

• Timelines: Complete all refinements within two weeks post-testing.

• Next Steps: Schedule follow-up testing if major issues are found; prepare for full market launch.